## Slide 1
HELM
Product Plan
Version 1.0 | January 2026 | Dom
Full Spec: github.com/synapticera/helm-miner/docs/specs/SPEC-DELIVERY-INFRASTRUCTURE.md

## Slide 2
Executive Summary
Solution: 8-Stage AI-Integrated Pipeline
8-Stage Delivery Pipeline
Intake > Spec > Task > Implement > Validate > Staging > Release > Monitor
Clear Ownership
Every stage has defined owner and responsibilities
Defined Outputs
Each stage produces specific deliverables before proceeding
AI-Powered Throughout
Claude assists at every stage: drafting, coding, reviewing, deploying
Constraints
Platform
GCP Cloud Run (agent-finder + staging)
CI/CD
GitHub Actions for automated workflows
Project Management
Jira (MIN project for all tickets)
AI Task Tracking
Backlog MCP (Claude-integrated)
Budget
Minimize new tooling costs - use existing infra + free tiers

## Slide 3
Team Structure & Roles
Dom / Charles
Owner: Stages 2-8
Writes specs
Creates tasks
Reviews PRs
Deploys to prod
Unblocks team
Does implementation too
Bill (CEO)
Owner: Stage 1 (Intake)
Product direction
Backlog priority
Feature decisions
Product Planning
Rehan / Jeevan
Owner: Stage 4
Implements tasks
Writes tests
Creates PRs
Works with AI
QA (TBD)
Owner: Stage 5
Manual testing
User acceptance
Bug verification
Sign-off

## Slide 4
The Problem & Our Solution
THE PROBLEM
•
Service leaders drowning in data, starving for insights
•
SF generates massive data (cases, CSAT, SLAs, agent activity)
•
Hours spent in reports, dashboards, spreadsheets
•
No unified view of human team + AI/bot performance
•
Insights are reactive (monthly) not proactive (daily)
•
Every question requires admin or analyst involvement
THE SOLUTION
•
AI-native platform: ask questions → get rendered UI
•
Key: Chat is input, not product. Dashboards ARE the product.
•
Auto-discovery scans SF org (queues, case types, AI setup)
•
Conversational onboarding learns role + priorities
•
Daily briefings surface issues proactively
•
Process maps show "why" behind metrics
"How is my team doing?" → 30 seconds, not 30 minutes

## Slide 5
How It Works - 4 Agent System
User Question → Orchestrator → [Data | Metadata | Insight] → UI Spec → Frontend Render
Orchestrator
Purpose:
Routes requests, conducts interviews, decides UI layout
Output:
UI spec with widget array
Data Agent
Purpose:
Queries for operational metrics (cases, agents, queues)
Output:
Structured data for widgets
Metadata Agent
Purpose:
Discovers org config (record types, flows, Einstein setup)
Output:
Metadata insights
Insight Agent
Purpose:
Finds patterns, generates trends, recommendations
Output:
Insight widget specs
Consolidated from 24 agents to 4 focused agents. Why? Simpler orchestration, clearer ownership, easier debugging.

## Slide 6
Tech Stack: Frontend (Vercel)
Layer
Technology
Rationale
Framework
Next.js 15 (App Router)
Native streaming, AI SDK integration
UI Library
React 19
Latest features, concurrent rendering
Language
TypeScript
Type safety, better DX
Styling
Tailwind CSS
Rapid iteration, consistent design
Components
shadcn/ui + Radix
Accessible, customizable primitives
Charts
Tremor or Recharts
Dashboard-ready visualizations
AI Integration
Vercel AI SDK
Native streaming, no Docker buffering
State
Zustand
Simple, performant state management
Deployment
Vercel
Edge network, zero-config, AI SDK native
Why Vercel? Native AI SDK streaming. Edge network. No Docker buffering issues that plagued Cloud Run frontend attempts.

## Slide 7
Tech Stack: Backend (Google Cloud Run)
Layer
Technology
Rationale
API
FastAPI (async)
High performance, native async, OpenAPI docs
ORM
SQLAlchemy 2.0 (async)
Modern async support, type hints
Database
PostgreSQL
Proven, scalable, RLS support
AI/Agents
LangGraph
Checkpointing, tool orchestration, state graphs
LLM
Gemini + Anthropic
Gemini for cost, Anthropic for quality
Auth
Google OAuth 2.0 + JWT
Existing infra, secure
Deployment
Google Cloud Run
Existing infra, Python ecosystem, auto-scaling
Why FastAPI? Native async. Auto-generated OpenAPI. Better performance for agent workloads.
Why both LLMs? Gemini for high-volume, cost-sensitive. Anthropic for complex reasoning, quality-critical.

## Slide 8
Codebase Migration: Keep vs. Discard
KEEP (Extract & Adapt)
Salesforce API calls
app/api/salesforce/
Extract
LangGraph patterns
app/core/agents/
Extract
Agent prompts
Various agents
Extract
Tool definitions
Agent configs
Extract
SF discovery logic
Metadata agent
Extract
Auth flow
app/core/auth/
Adapt
File processing
app/core/file_processors/
Extract
Insight extraction
app/core/insights/
Extract
GenUI Studio
app/genui
Rebuild simpler
Process Map
Cytoscape
Keep as deep-dive
DISCARD
Frontend code (non-GenUI)
Rewrite to Next.js/React
Custom ORM (BaseEntity)
Replace with SQLAlchemy async
Schema isolation code
Replaced by RLS
24 agents
Consolidate to 4 agents
HTML templates
Next.js App Router pages
Extract patterns, not code. Domain knowledge (prompts, SF logic, GenUI) is valuable. Infrastructure code (ORM, tenancy) is not.

## Slide 9
Tech Stack: Database & Multi-Tenancy
Decision: Abandon schema isolation (org_{tenant}_*) in favor of Row-Level Security (RLS)
Factor
Schema Isolation
RLS (Chosen)
Async SQLAlchemy
Complex (search_path state)
Simple (no connection state)
Migrations
High (N schemas × M migrations)
Low (single schema)
Connection pooling
Requires reset hooks
Native asyncpg efficiency
Fail mode
Wrong schema = SILENT data leak
Missing context = HARD error
Operational overhead
Per-tenant provisioning
Single schema, policy-enforced
RLS Policy (Strict Mode):
CREATE POLICY tenant_isolation
USING (tenant_id = current_tenant_id());
FORCE ROW LEVEL SECURITY;
FastAPI Middleware:
await db.execute(
text("SET app.current_tenant = :tid"),
{"tid": str(tenant_id)})
Key insight: RLS fails LOUDLY (hard error) vs schema isolation fails SILENTLY (wrong tenant data). Loud failures are safer.

## Slide 10
Architecture: Split Stack Deployment
VERCEL (Edge Network)
Next.js 15 Frontend
• Template Renderer • GenUI Sandbox • shadcn/ui Components
UI Spec Layer | Vercel AI SDK (streaming)
↓ HTTPS
GOOGLE CLOUD RUN
FastAPI Backend
Auth Middleware → RLS Middleware → Routes
Orchestrator
SF Data Agent
SF Metadata Agent
Insight Agent
↓
CLOUD SQL (PostgreSQL) - Single Schema + RLS
Policy: tenant_id = current_setting('app.current_tenant')

## Slide 11
Architecture: Request Flow
①
User asks: "How is my team doing?"
②
Request hits FastAPI backend via HTTPS
③
Auth validates JWT, RLS middleware sets tenant context
④
Orchestrator routes to agents; SF Data queries Salesforce
⑤
Orchestrator composes UI Spec from agent outputs
⑥
UI Spec streams to frontend via Vercel AI SDK
⑦
Frontend renders dashboard with shadcn components
External Services:
SALESFORCE (Customer Org)
← SF Data Agent queries
LLM (Gemini / Anthropic)
← Insight Agent calls
Key: Frontend on Vercel for streaming. Backend on Cloud Run for agents. Database with RLS for multi-tenancy. Each layer optimized for its job.

## Slide 12
Roadmap: 3 Phases
Phase 1: Foundation
☐
Workflow + Delivery Adoption
☐
Next.js 15 + Vercel deployment
☐
UI Spec format + renderer
☐
FastAPI + SQLAlchemy async
☐
RLS middleware + policies
☐
Salesforce integration extract
☐
Google OAuth + Cloud Run
☐
shadcn/ui + Tailwind setup
Phase 2: Intelligence
☐
Orchestrator agent
☐
SF Data Agent
☐
SF Metadata Agent
☐
Insight Agent
☐
question → agents → spec → render
☐
LangGraph checkpoints
☐
Streaming responses
Phase 3: GenUI Expansion
☐
Custom component sandbox
☐
Widget library expansion
☐
Template gallery
☐
Collaborative features
☐
Advanced visualizations
☐
pytest + Playwright + RLS tests

## Slide 13
Success Criteria & Key Decisions
MVP Success (End of Phase 2):
☐
User can connect Salesforce org
☐
User can ask natural language questions
☐
System renders dynamic UI with visualizations
☐
Conversations persist across sessions
☐
Multi-tenant isolation verified (RLS tests)
☐
Test coverage > 70%
Target Metrics:
Time to first insight
< 60 sec
Query accuracy
> 95%
Insight relevance
> 4/5 stars
UI render time
< 500ms
Key Decisions Made:
1. Clean slate over refactor
2. Next.js + React (AI ecosystem)
3. Declarative UI specs (core IP)
4. 4 agents, not 24
5. SQLAlchemy async
6. Tests from day 1
7. Vercel + Cloud Run split
8. RLS over schema isolation
9. Gemini + Anthropic
Open: UI spec versioning • SF data caching strategy

## Slide 14
Hardened Build Workflow
Ensuring Quality on Every Task

## Slide 15
Three Big Changes
1
Better Tickets
Acceptance criteria and documentation required before any code is written
2
Enforced DevOps
Branch naming, commit messages, and PR templates validated automatically
3
AI-Enabled Workflows
Claude guides you through requirements, TDD, and proper git practices

## Slide 16
Jira Integration
•
Requirements before coding
If a ticket has no acceptance criteria, Claude gathers them via questions and updates Jira automatically.
•
Automatic documentation
Bug analysis, root cause hypotheses, and acceptance criteria written to Jira before implementation.
•
Status tracking
Ticket status transitions automatically: Backlog → In Development → In Review → Done.
•
Full audit trail
Every task documented: what was done, why, and how to verify it works.
•
Definition of Ready enforced
Cannot start work on tickets that don't meet DoR.

## Slide 17
Claude Code Changes
•
New /implement command
Start every task with /implement MIN-XXX. Guides you through the entire workflow.
•
Branch enforcement
Cannot edit code until on a MIN-XXX/description branch. Claude creates it for you.
•
Auto-validation
Claude checks that Jira has acceptance criteria before allowing code changes.
•
TDD guidance
Claude prompts you to write tests first, then implement. Tests run after every edit.
•
Commit formatting
All commits validated for MIN-XXX: prefix. Proper audit trail guaranteed.

## Slide 18
GitHub and Git Changes
•
Gitflow enforced
All work on MIN-XXX/* branches from develop. Direct commits to main/develop blocked.
•
Pre-commit hooks
Commit messages must include MIN-XXX: prefix. Commits without it rejected.
•
PR template required
Summary, test plan, and DoD checklist auto-populated. Cannot skip required sections.
•
CI/CD gates
Tests, linting, and formatting must pass before merge.
•
Co-authored commits
All AI-assisted work properly attributed with Co-Authored-By.

## Slide 19
Core Principles
1
Sprint Commitment is Sacred
NO changes mid-sprint. New requests go to backlog. Emergencies (P0) are the ONLY exception.
2
We Move 50x Faster with AI
AI is not optional - it's how we work. Every stage uses Claude. ”PROCESS" not "prompt and pray."
3
Build AI-Native Product Features
Conversational > Traditional BI. Don't build dashboards when AI can answer questions.
4
Security Shall Not Block
Move fast. SOC 2 when enterprise customers demand it. Build securely, but don't wait for perfect.
5
Continuously Innovate Delivery
Retro action items are P0. Improve delivery weekly. Automate anything done 3+ times.
These principles override process when in conflict. Example: Security review would delay sprint? Skip it, document the risk, move forward.

## Slide 20
AI Integration - Claude at Every Stage
1
INTAKE
Draft Jira stories from meeting transcripts
Suggest acceptance criteria
Clarify requirements
2
SPEC
Generate technical specs
Explore codebase patterns
Identify files to modify
3
TASK
Decompose specs into tasks
Identify dependencies
Estimate effort
4
IMPLEMENT
Write tests first (TDD)
Implement code
Format commits properly
5
VALIDATE
Create PRs with template
Fix review feedback
Run lint/format checks
6
STAGING
Monitor deployment
Check health endpoint
Report status
7
RELEASE
Create release PR
Create git tags
Update Jira to Done
8
MONITOR
Check logs for errors
Diagnose issues
Initiate rollback
PROCESS

## Slide 21
Solution Overview - 8-Stage Pipeline
1
INTAKE
Bill/Dom
→
2
SPEC
Dom/Charles
→
3
TASK
Dom/Charles
→
4
IMPLEMENT
Implementer
→
5
VALIDATE
Dom/Charles
→
6
STAGING
Auto
→
7
RELEASE
Dom
→
8
MONITOR
All
Pipeline Philosophy
Every feature flows through all 8 stages
No skipping stages (except P0 emergencies)
Clear ownership at each stage
AI (Claude) assists at every stage
Automated gates where possible
Sprint Flow
1-week sprints (Mon-Fri)
Sprint Planning: Friday 2 PM
Work assigned before weekend
Offshore starts Monday AM
Daily standups / sprint meetings
Quality Gates
Spec approval before task creation
Tests required before PR
PR review before merge
Staging verification before prod
Health check after deploy
Key: Stages 1-3 (Planning) happen before sprint. Stages 4-8 (Execution) happen during sprint.

## Slide 22
Stage 1: INTAKE
OWNER: Bill/Dom/Charles
Requirements gathering from stakeholders. All work starts here.
Key Points
Every request documented in Jira
No verbal-only requests
Acceptance criteria required
Priority assigned (P0-P3)
Product planning sessions (Mon/Wed)
🤖 AI Tasks (Claude)
Draft Jira story from conversation
Suggest acceptance criteria
Identify questions to clarify
Flag dependencies
Estimate complexity
Output: Jira ticket with acceptance criteria, ready for spec

## Slide 23
Stage 2: SPEC
OWNER: Dom / Charles
Technical specification creation. Defines HOW to build the feature.
Key Points
Written before ANY code
Includes file changes needed
Identifies testing approach
Documents edge cases
Reviewed before task creation
🤖 AI Tasks (Claude)
Generate technical spec from Jira
Explore codebase for patterns
Identify files to modify
Suggest test cases
Flag technical risks
Output: Technical spec document approved by Dom

## Slide 24
Stage 3: TASK
OWNER: Dom / Charles
Break spec into implementable tasks. Creates the sprint work.
Key Points
Each task is 2-4 hours max
Clear definition of done
Dependencies identified
Assigned to developer
🤖 AI Tasks (Claude)
Decompose spec into tasks
Suggest task ordering
Identify dependencies
Estimate effort
Output: Tasks in Backlog, assigned and ready for sprint

## Slide 25
Stage 4: IMPLEMENT
OWNER: Developer
Actual coding work. AI-assisted development.
Key Points
Follow TDD (test first)
Use AI for coding
Follow code patterns
Small, focused commits
Update task status
🤖 AI Tasks (Claude)
Write failing test first
Implement code to pass test
Format code properly
Create descriptive commits
Check for edge cases
Output: Working code with tests, committed to feature branch

## Slide 26
Stage 5: VALIDATE
OWNER: Dom + QA
Code review and testing. Ensures quality before merge.
Key Points
PR created with template
CI must pass
Code review required
Manual QA testing
Acceptance criteria verified
🤖 AI Tasks (Claude)
Create PR with proper template
Fix linting issues
Address review feedback
Run test coverage check
Update documentation
Output: Approved PR ready to merge

## Slide 27
Stage 6: STAGING
OWNER: QA
Automatic deployment to staging environment.
Key Points
Auto-deploy on merge to develop
Health check verification
Staging URL for testing
Smoke test required
Stakeholder preview
🤖 AI Tasks (Claude)
Monitor deployment status
Check health endpoint
Report any failures
Verify key functionality
Alert on errors
Output: Feature live on staging, verified working

## Slide 28
Stage 7: RELEASE
OWNER: Dom
Production deployment. Manual trigger with verification.
Key Points
Merge develop to main
Tag release version
Deploy to production
Verify health check
Update Jira status
🤖 AI Tasks (Claude)
Create release PR
Generate release notes
Create git tag
Update Jira to Done
Notify stakeholders
Output: Feature live in production

## Slide 29
Stage 8: MONITOR
OWNER: All
Post-deployment monitoring. Catch issues early.
Key Points
Check logs for errors
Monitor performance
User feedback tracking
Rollback if needed
Post-incident review
🤖 AI Tasks (Claude)
Check GCP logs for errors
Analyze error patterns
Diagnose reported issues
Suggest fixes
Initiate rollback if needed
Output: Healthy production system or documented incident

## Slide 30
Sprint Operations
Sprint Cadence
1-week sprints (Mon-Fri)
Planning: Friday 2 PM
Standup: Daily sync
Retro: Every other Friday
Communication
#helm-dev for development
#helm-deploys for releases
Direct DM for urgent
All decisions documented
Meetings
Product Planning: Mon/Wed
Sprint Planning: Fri 2 PM
Retro: Alt Fridays
No other required meetings
Key: Minimize meetings. Maximize async communication. Document everything.

## Slide 31
Backlog Management
Claude Tasks
Claude can read/write tasks
Integrated with development
Automatic status updates
Sprint-aware task management
Jira (External Tracking)
All tickets use MIN project
Links to Claude tasks and git branches
Stakeholder visibility
Time tracking
Priority Levels
P0 (Critical): Production down, security issue - Drop everything
P1 (High): Blocking user work - This sprint
P2 (Medium): Important feature - Next sprint
P3 (Low): Nice to have - Backlog

## Slide 32
Definition of Ready (DoR)
CHECKLIST
☐ Jira ticket exists with clear title
☐ Acceptance criteria documented
☐ Technical spec written and approved
☐ Dependencies identified
☐ Effort estimated (story points)
☐ Priority assigned
☐ Assigned to developer
☐ No blockers identified
Task cannot enter sprint unless ALL items are checked. No exceptions.

## Slide 33
Definition of Done (DoD)
CHECKLIST
☐ Code complete and committed
☐ Tests written and passing
☐ PR created with template
☐ Code review approved
☐ CI pipeline passes
☐ Deployed to staging
☐ QA testing passed
☐ Jira updated to Done
Task is not Done until ALL items are checked. "Working on my machine" is not Done.

## Slide 34
Communication Channels
#helm-dev
Development discussion
Questions, decisions, updates
#helm-deploys
Deployment notifications
Auto-posted by CI/CD
Direct DM
Urgent issues
Blockers, P0 incidents
Jira Comments
Ticket discussion
Requirements, clarifications
Default to async. If it can wait until tomorrow, write it in Slack. DMs for urgent only.

## Slide 35
Meeting Formats
Meeting
Frequency
Duration
Attendees
Purpose
Product Planning
Mon/Wed
1 hour
Bill + Dom
Prioritize backlog, discuss features
Sprint Planning
Friday Afternoon
1 hour
Dom + Charles
Commit to sprint work
Retrospective
Alt Fridays
30 min
All
Improve process
Daily Standup
Daily sync
30 min
All
Resolve Blocks
No other recurring meetings. Ad-hoc only when absolutely necessary.

## Slide 36
Git Practices
Branch Strategy
main: Production code
develop: Integration branch
feature/MIN-XXX : New features
fix/MIN-XXX : Bug fixes
Commit Messages
Format: type(scope): description
Include Jira ticket: [MIN-XXX]
Types: feat, fix, docs, refactor
Descriptive but concise
PR Requirements
Use PR template
Link to Jira ticket
Tests must pass
At least one approval required

## Slide 37
Claude Configuration
CLAUDE.md File
Project-specific instructions
Code patterns to follow
Testing requirements
Commit message format
File naming conventions
Architecture guidelines
AI Best Practices
"Process" not "prompt and pray"
Always verify AI output
Keep context focused
Use clear, specific prompts
Review generated tests
Check for security issues
II
Check out beta!

## Slide 38
QA Process
1
Automated Tests
CI runs all tests on PR
→
2
Code Review
Dom reviews all PRs
→
3
Staging Deploy
Auto-deploy on merge
→
4
Manual QA
Test acceptance criteria
→
5
Sign-off
QA approves for prod
Open Question: Who owns QA? Needs to be assigned before go-live.

## Slide 39
Success Criteria
Sprint Completion
> 80% of committed work done
Story points completed / committed
Cycle Time
< 5 days from ready to done
Average task completion time
Deployment Frequency
> 2 deploys per week
Production deployments
Bug Rate
< 1 P0/P1 per sprint
Critical bugs introduced

## Slide 40
Risks & Mitigations
⚠ Offshore timezone gaps
✓ Clear async communication, documented decisions
⚠ AI code quality
✓ Mandatory code review, test requirements
⚠ Scope creep mid-sprint
✓ Sacred sprint commitment, P0-only exceptions
⚠ Single point of failure (Dom)
✓ Document everything, cross-train team